Make to Innovate Final Report
Josh DeLarm, Ethan Harstad, Josh Boyer, Alex Maxwell, CJ Monks, Nolan Van Rossum, Brian Hageman, Timothy Miner

May 3, 2013

Abstract
This report details aspects of the student-led group called MAVRIC (Mars Analog Vehicle for Robotic Inspection and Construction). It covers the background of the project, goals of the project, as well as the tasks that the group is asked to complete. In addition, project milestones, current progress, and future plans can also be found in this report.

This final report is submitted in partial fulfillment for the Make to Innovate (M:2:I) program at Iowa State University in the Aerospace Engineering department and in part for their grade in AerE 290C or AerE 490E. The author(s) hereby state that the information submitted in this report is accurate to the best of their knowledge.

### Contents

Part I — Overview
MAVRIC is a student lead project aimed at creating a simulated Mars rover for a competition held in Hanksville, Utah every summer. Students design, fabricate, and test the rover and various necessary sub-systems needed for a fully functioning rover. The project offers a unique opportunity to introduce engineers-in-training to the principles they will have to utilize on a daily basis in an industry setting. Communication skills, presentation skills, team working skills, as well as the design and fabrication skills learned while being part of this project are vital to the future success of the student engineers.
### 1 Background
MAVRIC has existed as a project of the Make to Innovate program (M2I) for going on roughly six years now. Throughout those years, there have been many iterations of rovers that encompassed different design ideas. The team of this year was a completely new team and wanted to take a new approach to the project. The idea was to change the way the project as a whole operated. Instead of doing a new rover each and every year, the idea was to create a platform that was so well designed and suited to the task at hand that future semesters could simply add to the rover and work towards increasing its performance.
### 2 Project Goals
MAVRIC has a couple sets of goals as a project. One set in specific is targeted to the rules of the competition and aims at overcoming those. The other set of goals targets what the current team wishes to improve over previous years in the area of design.
#### 2.1 Competition Goals
The competition that MAVRIC is aimed at attending is called the University Rover Challenge (URC) and is put on by the Mars Society. Like any competition, there are rules and tasks that are required to be completed. MAVRIC is tasked to complete five tasks in total. These tasks are as follows:
 	Task one is a presentation task in which the team is asked to put on a formal presentation describing the rover and its functionality, as well as the team and its structure.

 	Task two requires the team to remotely operate the rover in order to obtain a subsurface soil sample from an area deemed by the team to contain biological life. The sample must then be tested in an onboard test as well as tested again at the command station to determine if any biological life exists in the sample.

 	The third task, deemed the Astronaut Assistance Task, is aimed at testing the ability of the rover to pick up and drop off packages of various sizes to simulated Astronauts, given rough GPS coordinates. The rover will be required to pick up packages weighing up to 5 kg a piece.

 	Equipment servicing is the fourth task that the rover must complete. This task involves using a robotic arm remotely to operate switches, levers, and various 2” PVC fittings in an order determined by a set of directions that will be posted near the task location.

 	The fifth and final task involves being able to traverse terrain that the rover would encounter if actually on Mars. This task is set up so that the rover will encounter various terrains of varying difficulties along a predetermined path. To complete this task, the rover must successfully travers this terrain in the allotted time.
#### 2.2 Project Goals
In addition to Competition goals, MAVRIC also holds a set of project-related goals. These goals are what the group as a whole would like to see in the project. These elements go beyond the requirements of the competition and encompass the ideals that make up MAVRIC.
- Design a rover capable of doing all the tasks required by the URC.
- Create a rover platform that can be used for multiple years rather than just one.
- Create a learning opportunity for members that will better prepare them for the job market.
- Strengthen skills in member communications, teamwork, and leadership.

Part II—Project Definition
Specifically, MAVRIC is tasked with designing a rover with components and sub-systems that satisfy the requirements of the URC tasks. These include being able to obtain a subsurface soil sample, being able to traverse rough terrain, being able to manipulate switches and buttons as well as clean a solar panel, and being able to drop off payloads to simulated astronauts. In addition, MAVRIC is tasked at an internal level to provide a positive learning environment for student engineers as well as strengthen and develop skills they will need in the future.
### 1 Project Milestones
MAVRIC, as a team, has determined a few milestones to gauge the accomplishment of the team goals.
- Fully Design Rover – This is the logical first step in completing a large-scale design of this nature. The basic ideas must be talked through and sketched out. Upon completion of that, 3D models need to be made in order to ensure all parts and systems are working in unison, the way they were designed to.
- Complete Chassis Construction – The chassis in this case refers to the suspension system in conjunction with the chassis itself. These two sub-systems make up the platform on which everything else is mounted and therefore are the first sub-systems that need to be implemented.
- Driving Chassis – Driving is arguably one of the most important aspects of the entire project. Without the ability to move, the rest of the sub-systems cannot function as designed. In order to drive, electronics need to be integrated with the mechanical systems and in addition have to work together correctly.
- Fully Integrated Sub-systems – The tasks that MAVRIC’s rover is to complete require several specialized tools. Each tool or assembly of tools makes up a sub-system. These sub-systems are as follows: the payload deployment mechanism, the robotic arm, the end effector, the soil sampling attachment, as well as the solar panel cleaning tool. It is tantamount to the group’s success at competition that each sub-system works as designed and has had adequate testing.
- Testing – In addition to the testing necessary for the sub-systems, the entire rover needs to be tested. This includes being able to use all sub-systems in a manner consistent with design criteria, being able to drive in addition to using tools, as well as being able to do all this remotely from the remote command station.
- Attend Competition – This is the purpose that the rover was designed, built, and tested for. This signifies the culmination of successes from all the previous goals, and thusly means the group did what it set out to do.

Part III—Project Results
### 1 Finished items
#### 1.1 Solidworks Model
The first step was to fully design a rover on paper and then transfer that into a 3D model. Solidworks was used to achieve this. Each system was designed with appropriate measurements in order to make a “full scale” 3D model off of which measurements could be taken. This model allowed the group to determine the effectiveness of each design and to ensure that each part worked together with all other parts in the assembly.

Figure 1- Solidworks Model of MAVRIC. This was the first step towards creating the team’s Mars rover.
#### 1.2 Suspension Construction
The Rocker-Bogie suspension was chosen for its maneuverability and overall lighter weight than the previous years’ tracks. The suspension is made of 1” square tubing with 1/8” wall thickness. The suspension was designed to allow for enough ground clearance to mount and deploy the payloads from the bottom of the rover. In addition, the ground clearance also will allow for larger obstacles to be traversed. Pins were added at the joint between the suspension and the chassis to allow for quick breakdown and reassembly. The Bogies, the front, smaller portion of the suspension, were designed to be identical front to back, which allows the right and left Bogies to be used interchangeably. This allows for a single replacement part to be made and then used on either side in the event of a broken Bogie.

Figure 2- Solidworks model of MAVRIC's suspension.

Figure 3- The final construction of MAVRIC's suspension system.
#### 1.3 Wheel Construction
In the previous model of MAVRIC, the team fabricated their own wheels. This was done by using large diameter aluminum tube for the outside surface of the wheel with welded spokes as internal support. The new wheel design makes use of liquid ABS plastic and an aluminum mold to create lighter weight wheels. In addition to the weight savings, the permanent aluminum mold can be used to create almost an infinite number of wheels. This means that making replacement wheels in the event of the wheels breaking would be very quick and easy.

IMAGES GO HERE!!!!
The wheels have not yet been fabricated. Currently the mold is in the process of being machined out. Once completed, the several sections of mold are bolted together and the 2 part liquid ABS is poured into the mold. The mold is then rotated to evenly distribute the plastic on the inside surface of the mold. This dries and is then removed from the mold. Once cured in an oven, the wheel is complete and the mold can be reused in order to create a new wheel.
#### 1.4 Chassis Construction

#### 1.5 Robotic Arm

#### 1.6 Gearbox Design

Part IV—Conclusion
MAVRIC as a whole has seen a great deal of change in the team structure and the rover design. Due to manufacturing defects that presented themselves during the World Space Week competition that the group attended, it was decided that the rover needed to be remanufactured. This decision took place midway through the first semester. Design updates started immediately and manufacturing started at the beginning of winter break. The rover progressed from design state to a mostly fabricated state at a rapid pace and by the end of the school year, the rover was able to drive and have basic control functionality.
Due to the necessary design changes so late in the year, the rover was not able to be completed in time to have it fully functioning and tested by the time competition arrived. In addition, budget constraints prevented the team from affording travel to the competition. The group, unfortunately, did not meet the goal of making to competition, but they were able to create a superior rover design that will make a great working platform to be used in future years.
### 1 Future Work
The group aims to finish the rover in the coming semesters and attend competition in the coming year. Since the rover is in a state that it is nearly completed, this is a more than realistic goal. In addition, starting from the point of fabrication that the team is at now will allow for more time in the coming semesters to refine the subsystem designs. This will also ensure that the rover is thoroughly tested prior to competition.